## Slide 1: Scrum-Agile Approach
Addison Janovich

## Slide 2: Agile Roles
Product Owner- According to Dave West “Scrum product owners understand the customer and business requirements, then create and manage the product backlog based on those requirements”(West, 2019).
Scrum Master- “The scrum master is the role responsible for gluing everything together and ensuring that the scrum is being done well”(West, 2019).
Developers- The development teams sole responsibility is delivering the work through the sprint.

## Slide 3: Agile Phases
Concept- During this phase the Product Owner will determine the scope of the project. Key requirements, including what features and the proposed end result(Zhezherau, 2022).
Inception- During this phase the requirements determined by the stakeholders will be put on a diagram and determine the product functionality. User stories are developed in this stage.
Iteration- This is the longest phase, this is where majority of the work is done. The developers will work “to combine all product requirements and customer feedback, turning the design into code”(Zhezherau, 2022).
Release- In this stage the testers will test the system to ensure its fully functional. They will ensure that the code is clean also if any bugs or defects are detected and the developers will address the issues as they arise.
Maintenance- The software is moved into this phase once it is released out to customers. The development team will keep close watch and provide support to keep the system running smoothly and resolve any new bugs()Zhezherau, 2022.
Retirement- Lastly, this phase is debatable. A system may move into this phase if it is being replaced with a newer software or it is no longer compatible with the organization over time(Zhezherau, 2022).

## Slide 4: Waterfall Model
The Waterfall method has similar stages including requirements, design, implementation, verification or testing, and deployment and maintenance.
Where the Waterfall method differs lies within the stages.
“The Waterfall method depends on the belief that all project requirements can be gathered and understood upfront”(Adobe Communications Team, 2022).
The Waterfall method requires that each phase is completed before the next begins.
Also, unlike Agile where testing is done throughout the sprint, when using the waterfall method testing is done at the end.

## Slide 5: Waterfall or Agile Approach
If requirements for the project are unlikely to change then the waterfall method may be more suitable. As the Agile method is used because it is very flexible and adjusts well to new requirements.
Also, the Agile method encourages customer collaboration throughout each phase unlike Waterfall when customers are involved during the requirements phase. “Agile thrives on continuous feedback and regular adaptations”(DigitalOcean, 2024).
Waterfall method is more suitable for larger projects as the Agile approach is better suited for smaller projects that are broken down to smaller teams.

## Slide 6: References
Adobe Communications Team. (2022, March 18). Waterfall Methodology: Project Management | Adobe Workfront. Adobe.com. https://business.adobe.com/blog/basics/waterfall
DigitalOcean. (2024). Agile vs. Waterfall: How to choose the right framework | DigitalOcean. Digitalocean.com. https://www.digitalocean.com/resources/articles/agile-vs-waterfall
West, D. (2019). Agile Scrum Roles | Atlassian. Atlassian. https://www.atlassian.com/agile/scrum/roles
Zhezherau, A. (2022). The Agile Software Development Life Cycle | Wrike Agile Guide. Wrike. https://www.wrike.com/agile-guide/agile-development-life-cycle/